**OPS-01 — Owners & SLOs for PS-12…PS-24 (planning infusion)**

**Status:** **Update** (FE/BE tasks exist; add Owners + SLOs + backlog IDs)

**Intent**  
Make every Partner Store story PS-12…PS-24 execution-ready: named owners, measurable SLOs, and backlog item links in your sequence CSV.

**Preconditions**

* Implementation-Sequence CSV exists with PS-12…PS-24 rows.
* Team roster and component ownership known.

**Flow (happy path)**

1. **Columns**: add BackendOwner, FrontendOwner, SLO, BacklogIDs.
2. **Assign owners**: map each PS to one BE squad and one FE squad.
3. **Set SLOs** *(examples you can tune)*:
   * PS-12 graph query P95 ≤1000 ms; recompute ≤5 min.
   * PS-14 renewal clears HOLD ≤10 s.
   * PS-24 rollback ≤60 s.
4. **Backlog binding**: for every story, paste Jira/Tracker IDs into BacklogIDs.
5. **Stamp**: commit CSV + generate a signed **Plan Receipt** (hash + timestamp + approver).

**Edge cases**

* Conflicting ownership → split by sub-tasks; note in BacklogIDs.
* SLO clash with platform limits → raise a “SLO risk” flag on the row.

**Done when**

* 100% of PS-12…PS-24 rows have owners, SLOs, and backlog IDs.
* Plan Receipt stored in audit.

**Deliverables**  
Updated CSV, Plan Receipt PDF.