**OPS-4 — UAT checklist + seed data**

**Status:** **New**

**Intent**  
Script a human UAT that walks the end-to-end Partner Store lifecycle with realistic data.

**Preconditions**

* Staging tenant; seed pack ready.

**Flow**

1. **Seed pack**: 50 partners (varied countries/scripts), 100 sites, 10 ownership chains, 20 KYC docs.
2. **Script** (w/ expected outcomes):
   * Create partner → CIR appears → auto-screen QUEUED.
   * Bulk upload 20 rows (10 OK, 5 WARN, 5 FAIL) → row receipts.
   * Merge two dupes → archived record hidden from pickers.
   * Deactivate → cannot pick in new order; Reactivate only after fresh ALLOW.
   * Add internal block → banner + gate HOLD.
   * KYC expire → HOLD; renew → clears within 10 s.
   * Bulk change & Undo → state restored exactly.
3. **Sign-off**: capture screenshots and CSV exports as evidence.

**Edge cases**

* Multi-script names; PO box; conflicting sites; long uploads.

**Done when**

* UAT pass recorded with evidence files; defects triaged.
* Seed pack checked into repo for re-runs.

**Deliverables**  
UAT script PDF, seed ZIP, pass/fail report.